# Development Flow & Tools Guide

Realty Marketplace — practical execution companion

Use alongside CLAUDE.md in Claude Code — this is the how, the business-build-plan is the what/why.

# 1. One-Time Setup

Done once, before Phase 1 begins.

- Install Claude Code (native installer or npm) — verify with claude --version

- Install Git — verify with git --version

- Create a free GitHub account and an empty repository

- Locally: mkdir realty-marketplace, cd into it, git init, git remote add origin [repo URL]

- Place CLAUDE.md in the project root — Claude Code reads it automatically on startup

- Run claude in the terminal, log in with the Max plan account

| Tool | Role in setup |
| --- | --- |
| Claude Code | The agentic coding tool doing the actual implementation work |
| Git | Version control — tracks every change, enables the branch-per-feature workflow |
| GitHub | Remote home for the repo; where code is pushed and backed up |

# 2. The Repeating Flow (every phase follows this)

- Create a feature branch off main (e.g. git checkout -b feature/foundation)

- Claude Code implements the phase's work inside that branch

- Self-review checklist run on any code touching payments, bookings, or commission logic

- Push the branch — Vercel automatically builds a deploy preview URL

- Manual end-to-end test against the preview URL (real click-through, not just “it compiles”)

- Merge the branch into main

- Vercel automatically deploys main to production

- Sentry (from Phase 6 onward) monitors production for errors post-merge

This loop is what makes debugging isolated to one feature at a time — the original goal of branching this way. If something breaks, the branch (and the merge that introduced it) tells you exactly where to look.

# 3. Phase-by-Phase: What Happens, With What Tools

## Phase 1 — Foundation

Branch: feature/foundation

- Next.js project scaffolded (App Router)

- Supabase project created — schema for profiles, listings, bookings, agents, deals, payments

- Row Level Security policies written for every table

- Supabase Auth wired up — email/password + phone OTP

- PWA manifest + basic service worker added (next-pwa plugin)

| Tool | Used for |
| --- | --- |
| Next.js | Frontend framework and API routes |
| Supabase | Database, authentication, Row Level Security |
| next-pwa | Generates the PWA manifest and service worker |
| Vercel | Hosting + automatic deploy previews |

## Phase 2 — Listings Core

Branch: feature/listings-core

- Multi-step listing creation form (details → photos → location → preview → pay → submit)

- Cloudinary upload widget integrated, images compressed before upload

- Paystack listing-fee payment — server-side init + verify (first real payment flow tested end-to-end)

- Listing-fee waiver logic for the first 50 listings

- Admin manual-review queue before a listing goes live

| Tool | Used for |
| --- | --- |
| Cloudinary | Listing photo storage and compression |
| Paystack | Listing fee payment and server-side verification |
| Zod | Server-side validation of listing form data |

## Phase 3 — Search + Map

Branch: feature/search-map

- Map + list split view (the PadMapper pattern)

- Filters: location, price range, rent vs sale, bedrooms, property type

- Geo-radius search via PostGIS, full-text search on title/description

| Tool | Used for |
| --- | --- |
| Leaflet | Interactive map rendering |
| OpenStreetMap | Free map tile data — uncapped usage |
| Nominatim | Free geocoding (address → coordinates) |
| Supabase / PostGIS | Geo-radius and full-text search queries |

## Phase 4 — Bookings + Agents

Branch: feature/bookings-agents

- Booking request flow — renter picks time slots, agent confirms one

- Booking-lock mechanic — listing flags once a viewing is scheduled

- Agent / renter / landlord dashboards

- Booking confirmations sent via WhatsApp + email

| Tool | Used for |
| --- | --- |
| WhatsApp Business Cloud API | Booking confirmations and reminders (free tier, matches local behavior) |
| Resend | Email notifications |
| Supabase | Booking status, agent assignment logic |

## Phase 5 — Deals + Commissions

Branch: feature/deals-commissions

- Deal pipeline: negotiating → agreed → payment → closed

- Procuring-cause commission clause presented and signed at listing creation

- Commission invoicing via Paystack once a deal closes

| Tool | Used for |
| --- | --- |
| Paystack | Commission invoicing and payment collection |
| Supabase | Deal pipeline state and commission records |

## Phase 6 — Admin + Trust

Branch: feature/admin-trust

- Admin panel: approve/reject listings, manage agents, view deal pipeline

- Sentry error monitoring integrated

- Written incident runbook

- DIY backup script (scheduled job) built and restore-tested — hard prerequisite before Phase 7 begins

| Tool | Used for |
| --- | --- |
| Sentry | Real-time production error monitoring (free tier, 5,000 errors/month) |
| GitHub Actions | Scheduled nightly database backup job |

## Phase 7 — Launch Prep

Branch: feature/launch-prep

- PWA offline-caching polish — saved listings browsable offline

- Real-device mobile testing on 3G/4G

- End-to-end real-money test (small ₦100-level transaction)

- Staged rollout: 5–10 real listings from founder's network first, then the full waived-fee 50

- Soft launch — Abuja, sale + standard rental only

| Tool | Used for |
| --- | --- |
| Vercel (production) | Live hosting once soft launch begins |
| Sentry | Live monitoring through and after launch |

# 4. Deferred Track — Native Mobile App

Not part of the phase sequence above — picked up later, once real commission revenue exists to cover the $99/year Apple Developer Program fee and $25 one-time Google Play fee.

| Tool | Used for |
| --- | --- |
| Expo (React Native) | Native app framework — reuses React/Next.js skills from the web build |
| EAS Build | Cloud build service — builds and submits the iOS app without needing a physical Mac |

# 5. Quick Reference — Every Tool in the Build

| Tool | Category |
| --- | --- |
| Next.js | Frontend framework |
| Supabase | Database, auth, Row Level Security |
| Vercel | Hosting + deploy previews |
| Paystack | Payments — listing fees, commissions |
| Cloudinary | Image storage/compression |
| Leaflet + OpenStreetMap | Maps |
| Nominatim | Geocoding |
| WhatsApp Business Cloud API | Notifications |
| Resend | Email |
| Sentry | Error monitoring |
| GitHub Actions | Scheduled backup job |
| next-pwa | PWA manifest + service worker |
| Expo / EAS Build | Native app (deferred, funded phase) |